SYSTEM REQUIREMENTS SPECIFICATIONS For RENT CONTROL GRA INTEGRATION (Client portal) Rent Control At Accra, Ghana Document No. PRJ-RCDOP-SRS-01 Version 2.0 dated 05/03/2025 CONFIDENTIAL Super Tech (STL) Ltd., 226 Osibisa Close, Airport West, P.O. Box KIA 30408, Accra, Ghana Tel: +233-302-782646 / 7 Fax: +233-302-769622

Revision History Page

| Version Number | Revision Details | Date |
| --- | --- | --- |

Control Data

|  | Name | Signature | Date |
| --- | --- | --- | --- |
| Author | Grace Ghansah | Grace Ghansah | 05/03/2025 |
| Reviewer | Kwaku Afreh-Nuamah |  |  |
| Approver | Seshachala Hadonahalli Ramprakash |  |  |

###### Control Data (for Joint Reviews)

|  | Name | Signature | Date |
| --- | --- | --- | --- |
| Reviewer(s) – STL |  |  |  |
| Reviewer(s) – Customer |  |  |  |
| Approver – STL |  |  |  |
| Approver – Customer |  |  |  |

Table of Contents

1.	Terminology	1

2.	Introduction	1

3.	Document Overview	1

4.	Customer (User) Requirements	1

5.	Scope	1

6.	Reference Documents / Plans / Schedules	1

7.	Technical Reference	1

8.	Existing System Description	2

9.	Systems / Sub-Systems	2

10.	Interface Requirements	2

10.1 External	2

10.2 Internal	2

11.	Functional Requirements	3

12.	Non-Functional Requirements:	4

12.1	Software	4

12.2	OS	4

12.3	Hardware	4

12.4	Design Requirements	4

12.5	Performance	4

12.6	Training Requirements	4

12.7	Maintenance / Product Support	4

12.8	Safety and Reliability	4

12.9	Security and Privacy	4

12.10	Physical Characteristics and Power Requirements	5

12.11	Operating Environmental Conditions	5

12.12	Statutory Requirements	5

13.	Compliance with Standards, Conventions and Regulations	5

14.	Acceptance / Validation Criteria	5

15.	Change Control Procedure	5

# Terminology

| ACRONYM | MEANING |
| --- | --- |
| SRS | System Requirement Specification |
| RC | Rent Control |
| SMS | Short Message Service |
| OS | Operating System |
| CRS | Customer Requirement Specification |
| UI | User Interface |

# Introduction

This is an update to the existing Rent Control Client Portal that will facilitate the payment process to help landlords pay property-related tax. This phase of the project involves an integration with the Ghana Revenue Authority’s (GRA) systems so that landlords can view their tax invoice, fetch tax information for properties registered in the system, generate tax payment reports, etc.

# Document Overview

| SECTION NUMBER | DETAILS |
| --- | --- |
| 1 | An overview of all the Terminologies used in this document. |
| 2 | Presents an introduction to this document. |
| 3 | It talks about the Document Overview in the SRS. |
| 4 | It talks about the Customer (User) Requirement Specification. |
| 5 | It talks about the scope of the project |
| 6 | This talks about the reference documents, plans and schedules of the project |
| 7 | It talks about the Technical Reference of this project |
| 8 | It talks about the Existing System Description of this project |
| 9 | It talks about the System / Sub-systems of the project |
| 10 | It talks about the Interface Requirements of this project. |
| 11 | It talks about the Functional Requirements of the project. |
| 12 | It talks about the Non-Functional Requirements of this project with respect to Software, OS , Hardware and etc. |
| 13 | It talks about this project’s Compliance with Standards, Conventions and Regulations. |
| 14 | It talks about the Acceptance/Validation Criteria for this project. |
| 15 | It talks about the Change Control Procedure for this project. |

# Customer (User) Requirements

The system should:

- Initiate the tax payment process

- Enable the user to view tax invoices

- Enable the user to generate a report on payments made on the system

- Enable the user to register a property using the GRA property code

- Perform a verification process to ensure that the rightful owner of the GRA property code is the one registering the property.

# Scope

The scope of this system shall be divided into the list pf pages/components below:

- Property Registration

- Property Management Module (view property details, tax payment, etc.)

# Reference Documents / Plans / Schedules

| Sl. No. | Document No. | Document Name |
| --- | --- | --- |
|  |  | CRS |
|  |  | Contract |
|  | PRJ-RCOP-SRS-01 V.1 | System Requirement Specification (SRS) |

# Technical Reference

# Existing System Description

The Online Portal exists to digitize the entire process of registering a property, searching for a potential property, creating a tenancy agreement, appointing representatives, and case management, among other things. For landlords, the system facilitates the process of requesting for an assessment, making a complaint, linking a tenant to a property, etc., and for tenants, the system enables the process of filing a complaint and requesting for an assessment.

# Systems / Sub-Systems

- Hubtel Ghana

- Ghana.Gov

- Notification Service

- GRA Tax Payers’ Portal

# Interface Requirements

## 10.1 External

- Intuitive interface

- User friendly

- Prepopulating of required data

- Active Directory for Authentication

- PostgreSQL Database

- RESTful endpoint that will fetch resources (data) to be used/consumed by the application

## 10.2 Internal

- Report Service

- Payment Service

- Property Service

# Functional Requirements

  - Property Page

This will be where the user navigates to in order to manage his or her properties registered on the system. All user-types will have access to this page. However, what each user can see and do on this page will depend on the user’s role. For example, only a landlord user-type should be able to add properties to the system.

| Sl.No. | Contract Ref. No. | Contract / Program Requirements | Processing Narrative | Design Constraints | Supporting Diagrams | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Property Page NB: all user-types should be able to access this page, however the features and functions that the user can interact with or perform depends on the user’s role. | The user should see this page – titled “Properties” after clicking on the Property Tab button of the Online Portal’s side navigation bar. The user should see the following features on the page: - An Add New Property button - A paginated list of properties displayed as cards NB: without any properties listed on the page, the user should see an image with the message “No properties to display” |  |  |  |
|  |  | Add New Property Button NB: this feature can only be seen and accessed by landlord user-types, and users who have been appointed as representatives | The user should begin the property registration process when the “Add New Property” button is clicked. |  |  |  |
|  |  | Property Code Modal NB: This feature will be dependent on the availability of the Add Property button. Therefore, only representatives and landlords will be able to access this feature. | The user should see a modal with the following features after clicking on the Add New Property button: - An ‘Enter Property Code’ label. - An input field( to enter the GRA property code) - An Add Property button |  |  |  |
|  |  | Property Card | The user should see the following features on the card: - An image of the property in question - The property name in bold - The property’s publish status - The location of the property - The monthly rent charged for the property (in red) - A ‘View property info’ link The user should be able to see and interact with this feature, irrespective of the user’s role. |  |  |  |
|  |  | Pagination | The property cards list should be paginated to enable the user to see only a few properties per page |  |  |  |

In case of a small project, the requirement specifications may be presented as one continuous document. In larger programs comprising of several components, all requirements may be combined into logical groups of requirements. The above mentioned columns may be detailed individually for each component.

# Non-Functional Requirements:

## Software

N/A

## OS

N/A

## Hardware

## N/A

## Design Requirements

All information regarding the design requirements of the features shall be specified in the Detailed Design Specification document.

## Performance

## Training Requirements

(Could reference the relevant clause in the Contract)

## Maintenance / Product Support

Maintenance and product support shall be provided according to the agreement requirements in the signed document.

## Safety and Reliability

As long as the user is connected and has all the necessary authorizations, the user will have no trouble using the application.

## Security and Privacy

The system shall be secured from unauthorized access

## Physical Characteristics and Power Requirements

N/A

## Operating Environmental Conditions

N/A

## Statutory Requirements

N/A

# Compliance with Standards, Conventions and Regulations

These features shall follow all the necessary quality standards, conventions and regulations established.

# Acceptance / Validation Criteria

The features’ acceptance criteria shall be recorded in its Acceptance Test Plan document.

# Change Control Procedure

N/A